SITE PROGRESS NOTE - 2026-09-30

Report date: 2026-09-30

Andaman and East Coast Offshore Drilling Campaign (AEC-OFFSHORE)

Reporting period: 0800 h to 1800 h

WORK EXECUTED

1. OSD-2297 | Logistics | W2 - bulk cement, barite and mud chemical supply.

Today: 9 tonnes | Cumulative: 451/2189 tonnes | Physical progress: 20.6%

2. OSD-2296 | Logistics | W2 - supply vessel runs and material transfers.

Today: 1 nos | Cumulative: 1/44 nos | Physical progress: 2.4%

3. OSD-2310 | Drilling | W3 - drive conductor and spud.

Today: 1 m | Cumulative: 1/110 m | Physical progress: 1.0%

4. OSD-2320 | Drilling | W3 - drill 26 in hole section.

Today: 2 m | Cumulative: 2/446 m | Physical progress: 0.5%

Prepared by: R. Baruah, Site Engineer

Fictional demonstration data for ANVYRA. Not a real project record.